AuraScent

Inspired Perfumes E-Commerce Platform

Product Requirements Document (PRD)

| Version | 2.0 — Revised Release |
| --- | --- |
| Date | June 2025 |
| Total Budget | $3,000 USD (5 × $600) |
| Timeline | 5 Weeks |
| Status | Approved for Development |

CONFIDENTIAL

# 1. Executive Summary

AuraScent is a direct-to-consumer e-commerce platform specialising in inspired perfumes — high-quality fragrance alternatives that mirror luxury designer scents at a fraction of the cost. The platform will deliver an intuitive, elegant, and trustworthy shopping experience that helps customers discover scents they love without overpaying.

This PRD outlines the full scope of work, feature set, technical architecture, milestone-based budget allocation, and a 5-week delivery timeline for the AuraScent website. The total project cost is $3,000 USD, structured as five milestones of $600 each, with payment released upon delivery and approval of each milestone.

Inspired perfumes represent a growing market segment where informed consumers seek quality fragrance at accessible price points. AuraScent positions itself as a premium-feeling yet affordable destination, differentiating through rich scent descriptions, a fragrance finder tool, and transparent sourcing.

# 2. Problem Statement

Designer fragrances often retail between $80 and $400+ per bottle, placing them out of reach for many consumers. Inspired perfumes offer similar scent profiles at 10–20% of the original price, but existing sellers suffer from:

- Poor website UX and lack of brand trust

- Absence of detailed scent descriptions or comparison tools

- No mobile-optimised experience

- Weak search and filtering capabilities

- Limited educational content to guide purchasing decisions

AuraScent solves these problems by combining a beautiful, brand-forward design with practical discovery features that build confidence and drive conversions.

# 3. Goals & Success Metrics

## 3.1 Business Goals

- Launch a fully functional e-commerce site within budget and timeline

- Achieve 100+ transactions within the first 60 days post-launch

- Maintain a cart abandonment rate below 65%

- Reach a 4.5★ average customer review score within 3 months

## 3.2 User Goals

- Easily discover a scent that matches a designer perfume they love

- Understand scent notes and characteristics before buying

- Complete checkout in under 3 minutes

- Trust the brand through professional presentation and clear policies

## 3.3 Key Performance Indicators

| Metric | Target | Period |
| --- | --- | --- |
| Page Load Speed | < 2.5 seconds | Ongoing |
| Mobile Conversion | > 2.5% | Monthly |
| Email Sign-up Rate | > 8% of visitors | Monthly |
| Average Order Value | > $35 | Monthly |
| Return Customer Rate | > 20% | Quarterly |

# 4. Technical Architecture

The project is structured as a monorepo with two clearly separated top-level folders: /frontend (Next.js full-stack app) and /backend (Node.js REST API). This separation ensures clean boundaries, independent deployability, and maintainable code as the platform grows.

## 4.1 Repository Structure

| Folder / File | Purpose |
| --- | --- |
| /frontend | Next.js 14 App Router — all UI, pages, API routes for SSR/ISR, styling |
| /frontend/app | App Router pages, layouts, loading states, error boundaries |
| /frontend/components | Reusable UI components (ProductCard, QuizStep, CartDrawer, etc.) |
| /frontend/lib | API client, utility functions, auth helpers, Zustand store |
| /frontend/styles | Global CSS, Tailwind config, design tokens |
| /frontend/public | Static assets — images, fonts, icons, og images |
| /backend | Node.js + Express REST API — business logic, database, integrations |
| /backend/src/routes | Express routers: /products, /orders, /auth, /users, /quiz, /admin |
| /backend/src/models | Mongoose / Prisma models: Product, Order, User, Review, Coupon |
| /backend/src/controllers | Business logic decoupled from route handlers |
| /backend/src/middleware | JWT auth, rate limiting, error handling, request validation |
| /backend/src/services | Payment (Stripe), email (Resend), storage (Cloudinary) |
| /.env.local / .env | Environment variables — never committed; separate per service |

## 4.2 Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | SSR + ISR for SEO; full-stack in /frontend |
| Styling | Tailwind CSS + shadcn/ui | Utility-first; accessible components |
| State Management | Zustand + React Query | Cart, wishlist, server-state caching |
| Backend Runtime | Node.js 20 + Express.js | REST API in separate /backend folder |
| Database | MongoDB Atlas + Mongoose | Flexible schema for products & orders |
| Authentication | NextAuth.js (frontend) + JWT (backend) | Shared secret; SSO-ready |
| Payments | Stripe + Razorpay (India) | Card, UPI, wallets supported |
| Media Storage | Cloudinary | Image optimisation & CDN delivery |
| Email | Resend + React Email | Transactional & marketing emails |
| Analytics | Google Analytics 4 + Vercel Analytics | Behaviour tracking, Core Web Vitals |
| Frontend Hosting | Vercel | Edge network; zero-config Next.js deploy |
| Backend Hosting | Railway / Render | Managed Node.js deployment |

# 5. Milestone Plan

The project is divided into 5 milestones, each one week in duration and priced at $600 USD. Payment is released upon client approval of each milestone's deliverables. The total engagement is $3,000 over 5 weeks.

| # | Milestone & Timeline | Key Deliverables | Payment |
| --- | --- | --- | --- |
| M1 | Foundation & Design System Week 1 | - Project setup: monorepo structure (/frontend + /backend) - Next.js 14 App Router scaffold with Tailwind CSS + shadcn/ui - Backend: Express.js boilerplate, MongoDB connection, JWT auth middleware - Design system: colour tokens, typography scale, component library - Figma UI mockups — Homepage, PLP, PDP (mobile + desktop) - Environment configs, CI/CD pipelines (Vercel + Railway) | $600 |
| M2 | Core Catalogue & Product Pages Week 2 | - Frontend: Homepage with hero, bestsellers carousel, brand trust section - Product Listing Page (PLP) with filters: scent family, occasion, price - Product Detail Page (PDP) with scent pyramid, size selector, reviews - Backend: Products API (/GET, /POST, /PUT) with Mongoose schema - Cloudinary integration for product image upload and optimisation - Search with autocomplete (Next.js API route + MongoDB text index) | $600 |
| M3 | Cart, Checkout & Payments Week 3 | - Persistent cart via Zustand (localStorage sync) - Cart drawer with upsell / cross-sell (sample sizes, bundles) - Guest + registered checkout flow (3-step: info, shipping, payment) - Stripe integration (cards, Apple Pay) + Razorpay (UPI, India wallets) - Backend: Orders API, coupon/discount engine, inventory decrement - Order confirmation email via Resend + React Email templates | $600 |
| M4 | Accounts, Quiz & Blog Week 4 | - NextAuth.js: registration, login, Google OAuth, password reset - Customer dashboard: order history, saved addresses, wishlist - Fragrance Finder Quiz (5–7 steps, personalised recommendations) - Quiz result page with matched products; shareable quiz link - Editorial blog with categories, SEO-friendly URLs, meta tags - Related products embedded within blog articles | $600 |
| M5 | Admin Panel, QA & Launch Week 5 | - Admin dashboard: product CRUD, bulk CSV import, inventory alerts - Order management: fulfilment status, refund triggers - Discount & coupon management panel - Cross-browser + mobile QA; Core Web Vitals audit (target > 90) - GA4 + Vercel Analytics wired; Hotjar heatmaps configured - DNS cutover, production deployment, client training handover | $600 |

| TOTAL PROJECT COST | $3,000 |
| --- | --- |

# 6. Feature Requirements

## 6.1 Homepage (Next.js — /frontend/app/page.tsx)

- Hero banner with featured collection and primary CTA (Server Component with ISR)

- Bestsellers carousel (client component with React Query)

- 'Find Your Scent' quiz entry point

- Brand trust section: quality guarantee, fast shipping, returns

- Instagram / UGC feed widget

- Newsletter sign-up bar (Resend audience integration)

## 6.2 Product Catalogue & Pages

- Category browsing by scent family, occasion, gender, price

- Advanced filters: top notes, base notes, bottle size, price range

- Search with autocomplete and keyword matching (MongoDB Atlas Search)

- Product page: name, inspired-by reference, scent pyramid, size options, reviews

- Related products and 'Customers Also Bought' (collaborative filtering)

- Wishlist functionality stored in user account

## 6.3 Fragrance Finder Quiz

- 5–7 question interactive quiz (Next.js client component with step animation)

- Questions covering occasion, preferred intensity, favourite scent families

- Personalised product recommendations as output (backend scoring algorithm)

- Option to save results or share via unique link

## 6.4 Cart & Checkout

- Persistent cart across sessions (Zustand + localStorage)

- Discount code / coupon field validated against backend

- Upsell / cross-sell in cart (sample sizes, bundles)

- Guest checkout option (no account required)

- Multiple payment methods: Stripe (card/Apple Pay), Razorpay (UPI)

- Order confirmation email with full summary

## 6.5 Customer Account

- Registration, login (email + Google OAuth via NextAuth.js), password reset

- Order history and real-time status tracking

- Saved delivery addresses

- Wishlist management

## 6.6 Blog & Editorial

- Blog with categories: fragrance guides, how-tos, scent comparisons

- SEO-friendly URLs, dynamic OG images, structured data (JSON-LD)

- Author profiles and published dates

- Related products embedded within articles

## 6.7 Admin Panel

- Product creation and bulk CSV import (up to 150 SKUs)

- Inventory management with low-stock alerts (email notifications)

- Order management and fulfilment status updates

- Discount / coupon management with usage caps and expiry

- Basic sales and traffic dashboard

# 7. Design Direction

AuraScent's visual identity communicates elegance, modernity, and accessibility. The design must feel premium without being intimidating.

## 7.1 Visual Language

- Colour palette: deep noir (#1A1A1A), champagne gold (#B8860B), soft ivory (#F9F6F0), sage green accents

- Typography: Playfair Display or Cormorant Garamond for headings; Inter or DM Sans for body

- Imagery: product flatlay photography, moody lifestyle shots, botanical ingredients

- Whitespace-heavy layouts that let products breathe

## 7.2 Responsive Design

- Mobile-first approach using Tailwind CSS breakpoints

- Breakpoints: 375px (mobile), 768px (tablet), 1280px (desktop)

- Touch-friendly tap targets (minimum 44×44 px)

- Swipeable product carousels on mobile (embla-carousel)

# 8. Scope of Work

## 8.1 In Scope

- Custom-designed responsive website (desktop, tablet, mobile) in Next.js

- Product catalogue with up to 150 SKUs at launch

- Shopping cart, checkout flow, and payment gateway integration (Stripe + Razorpay)

- Customer account creation, login (including Google OAuth), and order history

- Fragrance Finder quiz with personalised recommendations

- Blog / editorial section (5 articles at launch)

- Email newsletter sign-up with welcome flow (Resend)

- SEO setup (meta tags, sitemap, robots.txt, structured data) and GA4 integration

- Admin dashboard for product and order management

- Separate backend API (/backend folder) deployed independently

## 8.2 Out of Scope (Phase 2)

- Mobile app (iOS / Android)

- Subscription box feature

- Loyalty / rewards programme

- International multi-currency / multi-language

- Custom ERP or warehouse integration

# 9. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Scope creep beyond agreed features | High | Formal change request process; all additions billed separately |
| Delayed client feedback | Medium | 48-hour SLA on feedback; auto-advance after 3 days of no response |
| Product content not ready | Medium | Client provides catalogue CSV by end of Week 2; fallback: placeholder pages |
| Legal risk around 'inspired by' labelling | Medium | No trademarked names in URLs; copy reviewed for compliance |
| Payment gateway approval delay | Low | Apply for Stripe + Razorpay in Week 1; sandbox mode as fallback |

# 10. Legal & Compliance

- All product descriptions use 'inspired by' or 'in the style of' — never implying official brand endorsement

- No registered trademarks or brand logos on the website

- Privacy Policy and Terms & Conditions pages required at launch

- GDPR-compliant cookie consent banner for EU visitors

- Clear refund and returns policy displayed at checkout

- Ingredient and allergen information per cosmetics regulations

# 11. Approvals & Sign-Off

By signing below, the client confirms they have reviewed and approved this Product Requirements Document. Each milestone payment of $600 is released upon written approval of that milestone's deliverables. Changes to scope, budget, or timeline after sign-off require a formal change request.

| Client / Stakeholder | Project Lead / Developer |
| --- | --- |
| Name: ___________________________ Signature: ___________________________ Date: ___________________________ | Name: ___________________________ Signature: ___________________________ Date: ___________________________ |

— End of Document —

© 2025 AuraScent. All Rights Reserved. Confidential.